## Slide 1: Project 2: To-Do List Application
Simon Powell

## Slide 2: Approach
SOLID Principles
Updated documentation
Strong focus on Testing
Agile approach

## Slide 3: Journey
Technologies learnt:
Mockito
Selenium
JavaScript
HTML
CSS
Applications learnt:
Visual Studio Code
Spring

## Slide 4: CI Pipeline
Version Control System: Github
DevOps: Java Language
Testing: Junit and Mockito

## Slide 5: Testing
ToDoProject coverage: 77.4%
src/main/java coverage: 63.9%

## Slide 6: Use of Jira
Using the MoSCow approach
Added prioritisation and labels to keep track of functionality, optionals, design and testing

## Slide 7: Cumulative Flow Diagram

## Slide 8: Sprint Review
Completed:
Backend for ToDoProject
Unit and integration testing for controllers and services
Incomplete:
Selenium Testing
Frontend

## Slide 9: Sprint Retrospective
What went well:
Unit and integration testing for controllers and services
Improvement:
Time management for frontend and Selenium testing
Frontend interface and functionality

## Slide 10: Project Reflection
Significant improvement in GitHub usage
Significant improvement needed for time-management and frontend knowledge

## Slide 11: Conclusion
This project allowed me to understand my strengths in backend while knowing that I need to improve on the front end
Allowed me to understand what I knew and what I needed to improve overall
In the future, I want to revise JavaScript, HTML, CSS and Selenium in depth to make sure I do not make the same mist with frontend time-management as I have done with this project

## Slide 12
Questions?